## Slide 1
What to Implement Next — Anvil v0.1.2
Goal: faster runs, fewer tokens — root cause: N sequential LLM calls per run, each re-sending prior artifacts
v0.1.2 focus (biggest win)
1. Early complexity assessment + design-chain gating
Decide the tier BEFORE the pipeline so trivial tasks collapse (e.g. proposal → implementation). Today gating only trims phases 8–12; the 7 expensive design phases always run.
→ attacks # of calls (latency)
2. Per-phase context trimming
Send scoped slices / short summaries of prior artifacts instead of full inline docs (close the gap with spec NFR-TK-001/002).
→ attacks token fatness (cost + speed)
Then
3. Prompt caching
Stable cached prefix (domain-knowledge + proposal) across phases; DeepSeek/OpenRouter support it.
4. Surface tier override in build/UX
Let users pick --lean / --full; the config knob exists but isn't reachable from chat/REST.
5. Parallel scheduler
Overlap genuinely independent phases (deferred DAG milestone). Smaller win — chain is mostly linear.
6. Perceived speed
Token streaming + live phase progress in chat.
Later: usage-guide README · real OpenHands adapter (single conversation → natural caching + tools)
Pick for v0.1.2: #1 + #2